## Slide 1
Weekly Progress Update
Scaling NT-v2 Genus 50M → 258M · debugging a 22 pp regression
June 19, 2026
5× data → −22 pp · root cause = reads truncated 150→60 bp · baseline was leaky
YMJ · M2 Lab · NTU CSIE

## Slide 2
Progress Timeline · 6/9 → 6/19
6/11 Fired v10 — 258M, warm-start from v9, class_weights=TRUE
6/13 v10 collapsed: 100K test 40.1% (vs v9 66.6%)
6/14 First guess: class_weights → fired v12 (warm) + v13 (scratch), both weights=false
6/15–18 Both plateau ~44.5% (init/weights irrelevant) → audit found 258M reads truncated 150→60 bp

## Slide 3
The Scaling Paradox
We expected more data to help. It hurt.

## Slide 4
v10 Collapse → Real Root Cause
Not imbalance: the 258M reads were truncated 150→60 bp by the loader

## Slide 5
Four Experiments, One Conclusion

## Slide 6
Key Finding: a Read-Truncation Bug
The 22 pp gap is a data-pipeline defect, not volume or balance

## Slide 7
Infrastructure Lessons (64-GPU DDP)

## Slide 8
Next Steps · Fix the Reader, then Re-test
Patch _read_seq + clean test set before any volume/balance claim